|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Risk Event | Probability | Impact | Priority | Responsibility | Strategy | Review |
| 1. Resettlement the Char people | Certain | Very High | 25 | Very High |  |  |
| 2. River regulation works | Certain | High | 20 | Moderation |  |  |
| 3. Quality of construction | Likely | High | 12 | Moderation |  |  |
| 4. Managing the workforce | Unlikely | Moderation | 6 | High |  |  |
| 5. Polluting the local environment | Likely | Moderation | 9 | Moderation |  |  |