## Slide 1: Practical Class: Week 3
Week 2 Muddiest Concept
Chapters 4 and 5: Scope and Time Management
  Competencies: Stakeholders – Scope – Time – Cost – Quality – HR – Communication – Risk – Procurement – Integration

## Slide 2: Farrell Reflection Model
PLAN
REVIEW
FEEDBACK
Decide how to conduct the reflection
Conduct the reflection
Present feedback and self-reflect
RESPOND
Discuss feedback and set new goals
Week 2
Week 4 or 5
NB: This model is not an assessable part of the unit; its intent is to assist you with team management.
A framework for conducting your own, informal, team reflections
Notes: PLAN
Self-reflection and consideration of goals, team members, progression, and code of conduct
Questions to ask:
What aspects of the team will you be reviewing?
What format will you be delivering the feedback?
How often will you be repeating the cycle?
e.g.:
Aspects for review: punctuality, preparedness for meetings, flexibility, listening to others’ ideas, completing tasks on schedule
Format: Pen and paper feedback given during team meetings
Frequency: Once halfway through assignment and once a week before the due date
REVIEW
Conduct review of chosen aspects of team progression, attitude, areas for improvement, etc
e.g.:
Written comments on each aspect up for review
Numerical scale from 0 to 5 for each aspect of review
Grade similar to assignment grades: NP,P,C,D,HD
FEEDBACK
Present team members with feedback using format previously decided upon
NB: Give each member a chance to silently reflect on feedback and compare it to their self-reflection. Potentially conduct ‘respond’ session separately or provide feedback over Teams/Messenger the day before your team meeting.
RESPOND
Have a team discussion to consider and respond to feedback
Questions to consider :
Does everyone agree with the feedback they were given?
Are there disputes or misunderstandings?
What are your tangible goals for moving forward?
What will you improve as an individual?
What will you improve as a team?
Make sure you document these goals and outcomes.

## Slide 3: Major Group Project Weekly Goals
It’s important for your group to set your own short-term milestones
These are suggestions and can help ensure you’re on track to complete by the deadline
  Week 2: Choose project
  Week 3: Reach out to stakeholders/manager/etc.
  Week 4: Most research/information gathered
    Raise with me if you haven’t found enough information online or heard back from stakeholders yet
  Week 5: Writing underway
  Week 6: Plan presentation structure
  Week 7: Create and record presentation

## Slide 4: Project Selection Models
Company X has several project opportunities to pursue. They only have the resources for one.
Project selection models can determine which project would be best benefit the company at the time of the decision
Appropriate selection models change depending on the company’s circumstances!
Non-Numeric Models (Qualitative)
+ easier for stakeholders to understand
+ quick selection process
- doesn’t consider profit capability
- less rigorous
Numeric Models (Quantitative)
+ considers profits
+ concrete paper trail
- resource intensive
- can be more difficult to interpret
Notes: Why project selection models?
- good to understand what type of project you’re dealing with – can better adapt your project management style and lifecycle
- good to be able to report to stakeholders so they’re aware of the justification for the project
- the right selection model can make or break the project
- circumstances change
- is the company in crisis? How fast do they have to make the decision? Are there external pressures to select a certain type of project

## Slide 5: Non-Numeric Models
Model | Why use it? |  | Advantage | Drawback
Sacred Cow | Project has support and protection of senior management | Either | Senior management will maintain | Low organisation-wide support
Operating Necessity | Crisis has arisen and company needs to select project that will keep them afloat | Reactive | Allows continued operation | Insufficient time/budget
Competitive Necessity | Competitive threat has emerged that needs to be responded to | Reactive | Aligns with competitors | Playing ‘catch-up’ with competitor
Product Line Extension | Need to increase appeal/desire for outdated or older project | Either | Takes advantage of market opportunity | May erode existing market share
Comparative Benefit | Determine which project will provide greatest overall “value” | Proactive | Increases visibility of all potential projects | Lacks focus
Qualitative Checklist | Determine which project provides greatest “value” in a specific area | Proactive | Considers pros/cons of specific aspects | Time consuming
Notes: Non-numeric
- usually considered reactive or proactive (some can be either depending on situation)
- each model has advantages and disadvantages to consider
- e.g. comparative necessity vs qualitative checklist

## Slide 6: Numeric Models
Model | Why use it? | Result | Advantage | Drawback
Payback Period | Need a project that will repay original investment quickly | Time to payback | Highlights project with shortest payback period | Doesn’t consider future value of money or long-term risk
Return on Investment | Overall profitability is the most important factor | % of investment returned | Determines total project cash flow | Profits are averaged over whole project
Net Present Value | Only need to consider investment value after initial “hurdle” period | Future value of money invested | Considers the time value of money | Can be inaccurate (uses fixed interest rate)
Project Weighted Evaluation Matrix | Consideration of qualitative criteria and cash flow/investment is equally desired or important | Weighted score | Focuses on finite criteria with agreed weighting scale | Some criteria cannot truly be reduced to a numeral
Notes: Numeric models are less considered with justification and more about determining which project is profitable
- e.g. roi vs pwem

## Slide 7: Project Selection Models
Company X needs to:
Figure out what they want to get out of their project choice
Evaluate the projects available based on that need
They realise there’s an opportunity in the market to expand into. They have the time and resources to redesign one of their outdated product models.
The project they choose is a Product Line Extension.
They can now begin planning, considering what this selection model means for this project
Notes: Why project selection models?
- good to understand what type of project you’re dealing with – can better adapt your project management style and lifecycle
- good to be able to report to stakeholders so they’re aware of the justification for the project
- the right selection model can make or break the project
- circumstances change
- is the company in crisis? How fast do they have to make the decision? Are there external pressures to select a certain type of project

## Slide 8: Making Assumptions
Relevant for:
  Missing documents/reports or evidence for how an aspect of your project was managed
  There is conflicting evidence in your research
  Your company doesn’t respond or can’t provide you with documentation
You cannot assume something doesn’t exist because you can’t find evidence for it
Use evidence from other documents/sources you have found
  Problems are usually linked
  Make inferences
    E.g. if a news article reports that there was high turnover with staff you can assume there was a problem with HR management
Synthesise information from multiple sources
  One document claims the project went over budget
  Another suggests there were supply chain issues
  Together you can infer that the procurement costs were either not modelled correctly or risk wasn’t assessed rigoursly

## Slide 9: Chapter 4: Scope Management (pg 11)
Case Study Questions:
  Why was documenting a scope management plan an important issue for Ian and the committee in shaping the project’s over-arching objective and ultimate success?
  Why is it important to cite the exclusions in all scoping documentation?
  What requirement-gathering techniques could Ian access in the context of his stakeholder availability?
  How could Ian and his committee work throughout the project side by side with their clients and stakeholders to ensure handover wasn’t jeopardised?
  What scope creep triggers should Ian watch out for throughout the conference project?
  Given that the project (should) produce innovation and continuous improvement over time, why does the scope need to be controlled?
  How can Ian both manage and control the scope changes when they first appear?

## Slide 10: Chapter 5: Time Management (pg 13)
Case Study Questions:
  How would a schedule management plan have helped Mike’s project from day one?
  Does Mike have the right to dictate to DWI the level of decomposition in presenting reports to Blackwood?
  Should Mike adopt the suggestion that critical path and PC be in all Gantt charts and reports, and why?
  What is the value of updating the Gantt chart and re-circulating this to all stakeholders?
  Would assessing progress, status and forecast data have helped Mike ‘co-manage’ the schedule more proactively?

## Slide 11: Check-in and Reminders
Weekly Check-in:
  Available: Tuesday 12th March, 5pm
Next week’s case studies
  Pages 16 - 21
Where are you at with your group project?
  Have you reached out to stakeholders?
    Check LMS for an email template to send to stakeholders
  Have you started collecting research?