## Slide 1: Practical Class: Week 4
Group Report Tips
Week 3 Muddiest Concept
Chapters 6 and 7: Cost and Quality Management
  Competencies: Stakeholders – Scope – Time – Cost – Quality – HR – Communication – Risk – Procurement – Integration

## Slide 2: Farrell Reflection Model
PLAN
REVIEW
FEEDBACK
Decide how to conduct the reflection
Conduct the reflection
Present feedback and self-reflect
RESPOND
Discuss feedback and set new goals
Week 2
Week 4 or 5
NB: This model is not an assessable part of the unit; its intent is to assist you with team management.
A framework for conducting your own, informal, team reflections
Notes: PLAN
Self-reflection and consideration of goals, team members, progression, and code of conduct
Questions to ask:
What aspects of the team will you be reviewing?
What format will you be delivering the feedback?
How often will you be repeating the cycle?
e.g.:
Aspects for review: punctuality, preparedness for meetings, flexibility, listening to others’ ideas, completing tasks on schedule
Format: Pen and paper feedback given during team meetings
Frequency: Once halfway through assignment and once a week before the due date
REVIEW
Conduct review of chosen aspects of team progression, attitude, areas for improvement, etc
e.g.:
Written comments on each aspect up for review
Numerical scale from 0 to 5 for each aspect of review
Grade similar to assignment grades: NP,P,C,D,HD
FEEDBACK
Present team members with feedback using format previously decided upon
NB: Give each member a chance to silently reflect on feedback and compare it to their self-reflection. Potentially conduct ‘respond’ session separately or provide feedback over Teams/Messenger the day before your team meeting.
RESPOND
Have a team discussion to consider and respond to feedback
Questions to consider :
Does everyone agree with the feedback they were given?
Are there disputes or misunderstandings?
What are your tangible goals for moving forward?
What will you improve as an individual?
What will you improve as a team?
Make sure you document these goals and outcomes.

## Slide 3: Major Group Project Weekly Goals
It’s important for your group to set your own short-term milestones
These are suggestions and can help ensure you’re on track to complete by the deadline
  Week 2: Choose project
  Week 3: Reach out to stakeholders/manager/etc.
  Week 4: Most research/information gathered
  Week 5: Writing underway
    Raise with me if you haven’t found enough information online or heard back from stakeholders yet
  Week 6: Plan presentation structure
  Week 7: Create and record presentation

## Slide 4: Report Tips and Expectations

## Slide 5: Report Writing Tips
Project Management & Engineering Practice (GENG 5505)
Kelly Boden-Hawes

## Slide 6
Introduction
Body
Part A
Part B
Conclusion
Conclusion
Appendices
Supporting Documents
Agendas and Minutes
Team Reflections
Rubric
Part C
References
1 Page MAX
Table of Contents
1 Page
Executive Summary
1-2 Pages
Cover Page
1 Page
1500 Words (+/- 75)
2000 Words (+/- 100)
2500 Words (+/- 125)
1 Page MAX
3/4 Page MIN
2
Report Structure
12PT FONT, TIMES NEW ROWAN, 1.5 SPACED LINES
Notes: Especially developing nations
Means there isn’t always a common code of ethics to help manage conflict or disputes between countries

## Slide 7
A short, formal overview of your report’s key problems, analyses, and recommendations
3
Executive Summary
DO
Summarise each section of your report (A, B, and C)
Include key issues from project
DO NOT
Only discuss the project background
Include key recommendations
Treat this like a teaser to your report
Write concisely (1 page MAX)
Notes: Need to summarise each of the different parts of the report (i.e. A, B, and C)
Common mistake is for students to only summarise one or two parts
List key findings (e.g. what were the issues you highlighted from the project)
List key recommendations too
Needs to be concise

## Slide 8
The ‘what’ section of your report
4
Part A: Case Study Writing
What this section should include:
Background on your project
  Who was involved?
  Where did it take place?
  What happened?
  When did it happen?
  Why was the project run?
Any issues that occurred (NO ANALYSIS)
Recommendations
You don’t need to divide this section into lifecycle phases
You could include important/relevant competencies as subheadings to help with flow!
Don’t forget a project justification section (See Chap 2)
Notes: Need to include background of the project (as seems fairly obvious but a lot of students seem to miss the point of this section)
Make sure any issues the project had is raised in this section. Don’t bring it up for the first time in Part B because that’ll use up word count you need in that section to analyse issues
Very common mistake is that students start to analyse PM decisions in this section. Do not do this.
By the time I’ve read Part A I should have a really thorough understanding of exactly what happened during the project as well as a run through on project management decisions that were made (WHAT decisions were made not HOW or WHY they were made)
You don’t have to divide this section up into life cycle stages (sometimes it works for students but sometimes doing this in Part A leads to repetition of issues and leaks into part b which disrupts clarity)
I would recommend using certain (important and relevant) competencies as subheadings: e.g. Time (explain the timeline of the project) Cost (explain the costs and what happened with the budget) Scope (what was the project? What happened?) etc etc
Also (VERY IMPORTANT) don’t forget to include a justification section: e.g. why did the project need to happen? Why was it conceptualised in the first place? (see chapter 2 for more info on this) What need did it fill?

## Slide 9
The ‘how’ and ‘why’ sections of your report
5
Part B: Case Study Analysis
What this section should include:
Introduction to Part B
  A good opportunity to introduce the project lifecycle framework
  Describe each phase
Analysis on project management choices made at each lifecycle phase
  Don’t introduce new issues (overview should be included in Part A)
  Describe how and why issues occurred
  Explain what impacts they had
  Link to project management theory from this course
REMINDER: You MUST subdivide this section into lifecycle phases
Notes: DO NOT FORGET THE INTRODUCTION!!!!!!!!!!! About 25% of groups do this every year and you’re essentially just throwing away 5 marks. Don’t be the 25%. You need to introduce the lifecycle stages in this section. What are they? What do they mean?
I shouldn’t be learning any new information about what happened in the project during this section. Only analysis of issues and PM choices that have already been mentioned in part A
Don’t forget to divide this section into lifecycle stages. There are always 1 or 2 groups that do and you will lose a HUGE portion of marks if that’s your group.

## Slide 10
6
Part B: Case Study Analysis
How to analyse:
  Remind the reader of what issue you’re discussing
  Describe what project management choice/approach led to this issue
    The wrong tool?
    Integral issue with entire project?
    Domino effect from earlier issue?
  Explain (if any) what frameworks/tools/etc were used to mitigate this issue, whether they worked, and why
  Create Links: Discuss what impacts the issue had on the project
    Were other lifecycle stages or competencies affected?
    Did it affect the overall success/failure of the project?
Notes: How to analyse:
  Remind the reader of the issue you’re discussing
  What was the issue?
  What was the project management choice that led to this issue?
  What framework/tools/etc were used or NOT used and why did these tools work or NOT work well in this particular instance?
  Why did this issue arise? Was it because of the wrong tool being used? Was it because of an earlier integral issue with the project?
  Example:
    The project is behind schedule during the execution stage and a very key stakeholder wasn’t informed
    This most likely occurred because the company used a very feeble stakeholder management plan (REFERENCE to back up this claim). The team member in charge of stakeholder communication prioritised telling the most powerful stakeholders rather than considering which stakeholders actually had the most interest in this issue (REFERENCE)
    A stakeholder power/interest matrix was not used (tip: make sure you don’t recommend anything at this stage in the report. Don’t RECOMMEND the matrix at this stage, only point out that one wasn’t used)
    In addition to the poor stakeholder management plan this issue most likely was also influenced by the high turnover of staff in the communications team leading to limited training for new staff members
    This is a communication and HR issue
    Then do the same break down of communication/HR analysis that you did for stakeholder management

## Slide 11
Tips and Recommendations
7
Part B: Case Study Analysis
REMINDER: You MUST subdivide Part B into lifecycle phases
FLOW AND CLARITY
Which competencies are most relevant to your project?
Which competencies are most relevant to which lifecycle phases?
EDITING
Team collaboration is key!!
Break up walls of text with images, graphs, lists, subheadings, tables, etc.
Ensure you’ve dedicated enough word count to explore each issue in enough depth
Avoid repetitive analysis or irrelevant information
Avoid repetition, disjointed flow, missing information, etc.
Edit your work before submitting!
Notes: You don’t have to examine every single competency. Choose 4 or 5 that are really important
You also don’t need to analyse every single competency in every subsection (lifecycle stage) of the report. What’s important?? Make sure you’re not including irrelevant info or overlapping analysis. If you’re repetitive you’re wasting word count and you’ll lose marks in the clarity section.
You MUST talk to your team members while writing. It’s very obvious when teams have divided up the report and not communicated during the writing process.
PLEASE edit your work. Some group in the past have submitted reports that even have different fonts in different sections. This needs to read fluidly.
Try to break up walls of text with images, tables, graphs, lists, signposting (e.g. subheadings) or it’ll be very hard to read your work and you’ll lose marks for clarity and engagement

## Slide 12
Reminder: No project is perfect!
8
Part C: Recommendations
What this section should include:
Recommendations in priority order
  Consider: benefit, potential consequences, effort of implementation, cost
  Where in the project lifecycle would this recommendation be implemented?
    You don’t need to subdivide this section into lifecycle phases!
Quality over quantity
  Fewer, well explained recommendations > Many recommendations with only a few lines explaining each
Figures to help explain recommended tools and frameworks
Notes: You DON’T need to divide this section into lifecycle stages (you can but you don’t have to)
You really should include your recommendations in order of most important to least important
Some groups write all their conclusions out and then rank them at the end in a table. Do NOT do this. It’s a HUGE waste of word count.
Definitely use images to help explain the tools and frameworks you’re recommending

## Slide 13
A picture’s worth a thousand words!
9
Part C: Recommendations
GOOD
Figures copied from the textbook
BETTER
Design your own figure with more context
BEST
Provide example implementation of figure
Plan Action
Act Now
Do Nothing
Plan Action
Impact
Responsibility
Responsibility
Plan Action
Act Now
Do Nothing
Plan Action
Impact
Inclement weather
Materials out of stock
Illness on day
Cancelled support
Patron injured
Eftpos issues
Power outage
Evacuation ordered
Fire/flood
Anti-social behaviour
Low merch stock
Door sales exhausted
Facilities delayed
Managerial Staff Risk Register: Uni Event
Notes: You can use images from the textbook but it’s amazing and you’ll get great marks if you actually show how the frameworks could be used in this instance. E.g. if you’re going to recommend the use of a gantt chart, try designing a simple one for the project to show how it works

## Slide 14
10
Part C: Recommendations
Process for Recommendations:
  State what you are recommending
    Name the tool/framework/model/theory
  Define the framework/model
    What is its purpose/intention?
    What competency/lifecycle phase does it impact?
  Describe how it works
    In general, how would one use it?
    Specifically, how could your company implement it? (What steps should they take?)
  Explain why you are recommending it
    How would it improve the project?
    Why is it the most appropriate/relevant tool for the issue that needs to be solved?
Notes: Make sure you go through this process when writing:
  What are you recommending? (name the tool or framework)
  What is this framework? (What is it’s purpose/intention, what does it do?)
  How does it work? (Break it down and explain how the company could implement your recommendation. Be general and THEN specific to your project. E.g. A WBS is a list of all tasks that need to be completed for the project to succeed. In this specific case, the key Communication Management tasks also needed to be subdivided into Marketing tasks and Stakeholder Communication tasks.)
  Why are you recommending it? (Explain how this framework will help the project be successful. Why does it need to be used in this specific case to remedy this specific issue?)
  Quality over quantity!!! Fewer really well explained recommendations is better than heaps of recommendations with only a couple of sentences breaking them down.

## Slide 15
A summary of your key ideas and opinions, highlighting your understanding of the topic.
11
Conclusion
DO
Give an overview of the report’s main points
Comment on the success of the project
DO NOT
Include new information or ideas
Rewrite your executive summary
Write concisely (1 page MAX)
Consolidate your opinions and understanding of the importance of project management
Write in a way that requires in-text citations
Notes: Summarise what you’ve just mentioned (NOT the same as the executive summary)
Don’t include new info!! Very important as some groups always do this
Comment on the success of the project and the potential success of future projects if they implemented your recommendations
Make sure the reader understands the main points you worked through in the report and has it consolidated in their head at this point
As a general rule, avoid using in-text references in a conclusion. Like the introduction, the conclusion should confirm YOUR understanding of, and approach to, the essay topic

## Slide 16
Harvard Style Preferred
12
References
You MUST use in-text citations correctly
Books/Journals/Authored Reports and Websites
  Example: The project team utilised a Gantt chart (Smith, 2024).
  Example Smith (2024) details the project team’s Gantt chart.
Company/Government Reports
  Example: The scoping documentation did not cite exclusions (DoS, 2024).
  Example: The Department of Something (2024) did not cite exclusions in their scoping documentation.
Personal Communications
  Example: There were initially high levels of conflict between team members (Ms. A. Smith, personal interview, 1 January, 2024).
  Example: Ms. A. Smith claimed there were initially high levels of conflict between team members (personal interview, 1 January, 2024).
Recommendations
Include at least ¾ page of references (bare minimum)
Use a wide range of sources
Notes: To score well, I’d recommend you have at least ¾ of a page of references. Any less and I’d be suspicious your work might not be well supported enough to classify as factual analysis.

## Slide 17
13
Appendices
Supporting Documents
Include any relevant documents from your company
Use your common sense
Agendas and Minutes
e.g. Don’t include 100 pages of a scoping document where only the first page is needed to support your claims
You may use initials/censor private information
Include these as a separate Appendix along with your reflections
Complex Figures
Decide which figures/tables/graphs are too complex to be included in your main report
Rule of thumb: if it takes longer to understand the graph than it would to read an explanation – put it in the appendix
Extra analysis included in the appendix to avoid the word count won’t be considering during marking
Notes: You MUST include some documents you received from the company to help back up your work. If there’s a reason you can’t do this, you need to include an explanation in the appendix as to why not and some form of proof that you’ve seen or used project management documents for your analysis.
Also any timelines, budget breakdowns, complicated images that would clog up your report and break the fluidity of it should be included here

## Slide 18
What minutes should include:
All discussion (not just outcomes of discussion) had during meetings
Any issues or challenges
  Journey of challenges faced and solved should be evident throughout minutes
Decisions made and actionable items
Communication outside of meetings
Evidence of teamwork and collaboration
14
Agendas and Minutes
What agendas should include:
Topics to be discussed during the meeting
Who the chairperson will be
Location, time, etc.
They must be consistent and signed by each group member
Templates on LMS
Notes: This must outline all issues you faced, who led each meeting, your plans to solve your issues, any communication you had between meetings
They also must be signed by each group member
They must be consistent

## Slide 19
Evidence of teamwork and collaboration
15
Reflections
Options:
Incorporate into the minutes
Include separately
Either way you must show you team journey
How did you move through the stages of team development?
How did you grow and learn as a team?
How have you demonstrated leadership?
How did you solve team issues collaboratively?
Recommendations
Answer the reflection questions provided in the unit outline each meeting as a group
Include your Farrell Team Reflection Model results
Include some kind of schedule/Gantt chart/goal tracker
Notes: You don’t need to have a separate reflection, you can include it within the minutes but it MUST show you team journey. How you worked through the stages of development and how you grew and learned over the course of the assignment. You must also show reflection on leadership within the group.
If you want to do really really well in this section, I’d recommend including a little explanation of how you moved through each of the stages separately to minutes. This is optional though.

## Slide 20
16
Any questions?
Recommendations

## Slide 21: Last Week’s Muddiest Concept
Optional slide to cover topic/concept/framework from week 3 that needs more clarification
Can also use the whiteboard

## Slide 22: Chapter 6: Cost Management
Case Study Questions:
  Why is Ron convinced that cost management is different from managing operational costs?
  What additional estimating techniques would Ron like explored and why?
  What are the major weaknesses in simply comparing budget to AC at each reporting date?
  What is behind Ron wanting to know the SV and CV?
  Is EV the panacea for replacing proactive schedule and cost management? If not, why not?

## Slide 23: Chapter 7: Quality Management
Case Study Questions:
  In support of Marsha and Noel’s refocus on their strategic publishing objectives, what would their quality management plan look like?
  What steps should Marsha and Noel follow in assuring the contractor’s performance and result?
  How do you suggest Marsha and Noel should control the project quality to ensure compliance and acceptance?
  What would be some indicators that Marsha and Noel were open to new ideas, proposed changes and other forms of continuous improvement?

## Slide 24: Check-in and Reminders
Weekly Check-in:
  Available: Tuesday 19th March, 5pm
Where are you at with your group project?
  How’s your information gathering going?
    Have you heard back from any stakeholders?
  Has anyone started writing?
  Is your team working well or are there any concerns?